# Research Project Periodic Log Entry Form

1 October to 14 October 2026

| Group ID J26-IT-317 | Student ID ____________________ |
| --- | --- |
| Name ________________________________ | Individual Component Component 2 Medicine Risk Scoring |

Summary of RP work carried out during the reporting period

| Date | RP Work |
| --- | --- |
| 1 Oct 2026 | Reviewed the Component 2 scope and identified the medicine batch data required for risk scoring. |
| 4 Oct 2026 | Collected medicine data and checked the dataset for missing, duplicated and inconsistent values. |
| 7 Oct 2026 | Created the initial project structure and finalized the workflow for training, inference and API access. |
| 9 Oct 2026 | Cleaned the dataset and prepared model features, including medicine category, dosage form, strength and classification. |
| 12 Oct 2026 | Developed Random Forest and XGBoost risk models, added prediction logic and generated SHAP explanations. |
| 13 Oct 2026 | Compared model results, selected XGBoost as the preferred model and documented the evaluation findings. |
| 14 Oct 2026 | Tested the risk scoring API and implemented blockchain transaction support for the MedicineRiskRegistry contract. |

Supervisor Comment

________________________________________________________________________________

________________________________________________________________________________

Student progressing well in research project       Yes  /  No

| ____________________________ Supervisor Signature | ____________________________ Date |
| --- | --- |

# Research Project Periodic Log Entry Form

15 October to 28 October 2026  Current period through 21 October

| Group ID J26-IT-317 | Student ID ____________________ |
| --- | --- |
| Name ________________________________ | Individual Component Component 2 Medicine Risk Scoring |

Summary of RP work carried out during the reporting period

| Date | RP Work |
| --- | --- |
| 15 Oct 2026 | Added the local risk-registry deployment workflow, centralized blockchain settings and connected registered traceability batches to risk assessment. |
| 16 Oct 2026 | Checked the Component 2 and Component 4 integration rule so unassessed medicine batches are rejected before prescription processing. |
| 18 Oct 2026 | Coordinated local Hardhat contract addresses and verified the expected risk-registry connection for the demonstration environment. |
| 19 Oct 2026 | Added risk-record publishing and verification, recorded the local registry deployment and documented the Component 2 to Component 4 handoff. |
| 20 Oct 2026 | Reviewed the progress of the other components and checked the end-to-end dependencies for traceability, trust scoring and prescription management. |
| 21 Oct 2026 | Planned the shared Supabase PostgreSQL database structure and reviewed the Component 2 frontend for a more professional demonstration design. |

Supervisor Comment

________________________________________________________________________________

________________________________________________________________________________

Student progressing well in research project       Yes  /  No

| ____________________________ Supervisor Signature | ____________________________ Date |
| --- | --- |